SPRINT PLANNING TEMPLATE

Week 4 - Sprint 1 Planning

| Team: 8 | Sprint: 1 |
| --- | --- |
| Start Date: 13/02/2026 | End Date: 27/02/2026 |

## Sprint Goal

What is the ONE thing you must achieve this sprint? (One sentence)

We want to build the core engine of our application basically the foundation

## Team Capacity

| Team Size: 4 members | Sprint Duration: 2 weeks |
| --- | --- |
| Estimated Velocity: 21 story points |  |

## Sprint Backlog

| ID | User Story | Points | Owner |
| --- | --- | --- | --- |
| FR-008 | As a system administrator, I want role-based access control, so that the users can only access features that they are permitted to use. | 8 | Le Hoang Huynh |
| FR-011 | As a receptionist, I want to register new patients, so that their records can be stored before their first visit. | 5 | Kamlesh |
| NFR -002 | The system must protect patient records in compliance with international regulations | 8 | Timothy, Enrico |

| Total Story Points Committed: 21 | Under Velocity? ☐ Yes ☐ No |
| --- | --- |

## Risks & Dependencies

What could prevent you from completing the sprint goal?

1. User roles may not implemented correctly (role-based access depends on authentication)

2. Data may not saved properly during registration (patient registration depends on database connection)

3. Security issues may allow unauthorized access (security depend on correct role configuration)

## Sprint Scrum Master

Who will facilitate stand-ups and track progress this sprint?

Name: Timothy