SPRINT PLANNING TEMPLATE

Week 6 - Sprint 2 Planning

| Team: 8 | Sprint: 2 |
| --- | --- |
| Start Date: 27/02/2026 | End Date: 13/03/2026 |

## Sprint Goal

Get the Booking working.

## Team Capacity

| Team Size: 4 members | Sprint Duration: 2 weeks |
| --- | --- |
| Estimated Velocity: 23 story points |  |

## Sprint Backlog

| ID | User Story | Points | Owner |
| --- | --- | --- | --- |
| FR-003 | As a patient, I want to book an appointment online, so that I can schedule a clinic visit without calling the reception | 8 | Kamlesh |
| FR-004 | As a patient, I want to see available time slots only, so that I do not double book an appointment | 5 | Enrico |
| FR-009 | As a receptionist, I want to manage doctors’ availability, so that appointments are only booked when doctors are available. | 5 | Timothy |
| FR-010 | As a patient, I want to reschedule my appointment, so that I can change my booking if I am unavailable. | 5 | Le Hoang Huynh |

| Total Story Points Committed: 23 | Under Velocity? ☐ Yes ☐ No |
| --- | --- |

## Risks & Dependencies

1. Booking logic may fail if time slot to filter is incorrect (Booking depends on correct availability data FR-009)

2. Time slot may not update correctly-double booking (availability depends on doctor schedule data)

3. intergration between booking and availability may cause errors (reschedule depends on booking and slot logic)

## Sprint Scrum Master

Name: Timothy