SPRINT PLANNING TEMPLATE

Week 8 - Sprint 3 Planning

| Team: 8 | Sprint: 3 |
| --- | --- |
| Start Date: 16/03/2026 | End Date: 25/03/2026 |

## Sprint Goal

Implement data management, reporting, and advanced features for doctors and administrators.

## Team Capacity

| Team Size: 4 members | Sprint Duration: 2 weeks |
| --- | --- |
| Estimated Velocity: 29 story points |  |

## Sprint Backlog

| ID | User Story | Points | Owner |
| --- | --- | --- | --- |
| FR-001 | As a doctor I want to access my patient's history records so that I can make accurate diagnosis based on the patient history records | 3 | Le Hoang Huynh |
| FR-002 | As a receptionist, I want to be able to generate daily reports showing how many appointments have been scheduled so that I can track the performance of our clinic | 5 | Kamlesh |
| FR-006 | As a receptionist, I want to update appointment status, so that patient visits are precisely recorded. | 3 | Le Hoang Huynh |
| FR-007 | As a clinic manager, I want to see booking statistics so I can assess clinic performance. | 8 | Enrico |
| FR-012 | As a doctor, I want to add new diagnosis notes after each consultation, so that patient history can kept updated. | 5 | Enrico |
| NFR-001 | The application must load quickly to ensure efficiency | 5 | Timothy |

| Total Story Points Committed: 29 | Under Velocity? ☐ Yes ☐ No |
| --- | --- |

## Risks & Dependencies

1. Data may not display correctly – history, notes, status (it depends on booking data)

2. Incorrect data may affect reports or dashboard (data management depends on exist patient record)

3. ________________________________________________________________

## Sprint Scrum Master

Name: Timothy